## Slide 1
KICKOFF
Let's build the plan together
Today we confirm owners, the first sprint, what we need access to, and how we will know it is working.
September 2026
PREPARED FOR
[[CLIENT_LOGO]]
verified logo required
Example Custom Homes
Custom home builder · Greater Cincinnati
DRAFT · FIGURES PENDING VALIDATION
Notes: Welcome. Say what today decides: owners, first sprint, and how we will measure.

## Slide 2
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
02
DRAFT · FIGURES PENDING VALIDATION
WHO IS IN THE ROOM
Names, roles, and who to call
BIGORANGE
Margee Moore
Strategy and messaging lead. Project management and web production on the working team. Dillon Mohr on SEO, AI search and WordPress.
EXAMPLE CUSTOM HOMES
[[client lead]]
Owner and decision maker. One reviewer for facts and images. One person who labels leads in the CRM.
CADENCE
Biweekly
A 30-minute working session every other week, a written update in between, and a monthly review with numbers.
Notes: Confirm one accountable owner on each side. Write the names down.

## Slide 3
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
03
DRAFT · FIGURES PENDING VALIDATION
WHAT WE HEARD
What you told us matters most
From the proposal conversation and the intake call. Correct anything that is off.
The website does not explain who you build for or where.
Project photos exist but permissions are unclear.
Inquiries come in, then sit; nobody owns the follow-up.
You want to be found for custom home builder searches in your markets.
Reporting today stops at clicks and form fills.
CORRECT US
This is a draft of your priorities
If any of this is wrong or missing, say so now. The plan on the next slides follows from this list.
Notes: Read the bullets back and pause. Let them correct us.

## Slide 4
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
04
DRAFT · FIGURES PENDING VALIDATION
SCOPE
What we agreed to build
MILESTONE | WHAT SHIPS | OWNER | DUE
Milestone 1 | Discovery, audit, keyword and content strategy, architecture, priorities | BigOrange | [[date]]
Milestone 2 | Priority page rebuild, two supporting articles, technical SEO, WordPress implementation | BigOrange | [[date]]
Your inputs | Project permissions, process facts, reviewer sign-off, CRM lead labels | [[client lead]] | Ongoing
Anything not on this table is a change request, and that is fine; we just write it down.
Notes: Read the proposal back as milestones. Anything not on this table is a change request.

## Slide 5
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
05
DRAFT · FIGURES PENDING VALIDATION
HOW WORK GETS RELEASED
Draft, review, release, verify
1
DRAFT
staged privately, never public
2
REVIEW
facts, images, permissions
3
QA
mobile, speed, schema, links
4
RELEASE
named owner approves timing
5
VERIFY
live check, indexing, events
Nothing goes public without a named release owner on your side.
Notes: This is the safety rail. It is also why we need a reviewer named today.

## Slide 6
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
06
DRAFT · FIGURES PENDING VALIDATION
MEASUREMENT
What we will report, and what we will not claim
1
DISCOVERY
queries and pages
2
ENGAGEMENT
useful next behavior
3
ACTION
verified form, call, booking
4
QUALIFICATION
your sales team labels fit
5
OUTCOME
opportunity and revenue
Search Console + GA4 + verified form and call events + CRM source + your sales feedback
Notes: Ask who will label leads accepted or not. Without that we cannot connect marketing to revenue.

## Slide 7
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
07
DRAFT · FIGURES PENDING VALIDATION
ACCESS WE NEED
Role-based, revocable, read-only first
01
WordPress
Role-specific editor account or a revocable Application Password. Read-only first.
02
Google Search Console
Read access to the property.
03
GA4 and Tag Manager
Viewer on GA4, read on GTM.
04
Google Business Profile
Manager role on each location.
05
CRM or inbox
A way to see which leads sales accepted, and why.
06
Brand and proof
Logo files, approved photos, reviews we may quote, project permissions.
Notes: Never passwords in email. Role-based invitations only.

## Slide 8
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
08
DRAFT · FIGURES PENDING VALIDATION
FIRST 30 DAYS
The first four weeks, week by week
01
WEEK 1
Access confirmed, technical crawl, keyword baseline, proof inventory started.
02
WEEK 2
Audit findings reviewed with you; priority page and article plan agreed.
03
WEEK 3
Priority page drafted and staged privately; first article drafted.
04
WEEK 4
Review and QA; release the priority page if approved; measurement baseline captured.
By day 30 you have seen the audit, approved the plan, and reviewed the first page in staging.
Notes: Keep it concrete. Each week has a visible output.

## Slide 9
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
09
DRAFT · FIGURES PENDING VALIDATION
DECISIONS TODAY
Five decisions before we leave
01
Name your factual reviewer and release owner
02
Confirm the first priority page
03
Approve the proof we may use
04
Confirm who labels leads in the CRM
05
Set the biweekly session day and time
The goal is a named owner, a first sprint, and a measurement contract.
Notes: Close by assigning owners and the first dates.

## Slide 10
BIGORANGE.MARKETING · EXAMPLE CUSTOM HOMES KICKOFF · SEPTEMBER 2026
10
DRAFT · FIGURES PENDING VALIDATION
THANK YOU
Next touchpoint
Next: the audit readout
We will come back in two weeks with the audit findings, the priority page plan, and the first draft schedule.
Next session: [[date]] · bigorange.marketing/book-appointment
Dillon Mohr
BigOrange.Marketing
Cincinnati, Ohio
Notes: Confirm the next meeting date before anyone leaves.