## Slide 1
LEADERSHIP REVIEW
WordPress growth, made operational.
A 370 URL technical plan, a 24 asset authority system, five new builder blogs, and the release controls that turn content into qualified demand.
September 3, 2026
PREPARED BY DILLON MOHR
Notes: Open with the decision this session exists to make.

## Slide 2
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
02
WHERE WE STARTED
What the paid pilot actually asked for
MILESTONE 1
15 hours
Discovery, audit, keyword and content strategy, architecture, priorities and implementation planning.
MILESTONE 2
20 hours
One pillar page, two supporting articles, technical SEO and WordPress implementation support.
COMMERCIAL FRAME
$1,050 total
35 hours at $30 per hour. Phase 2 social, downloadable and webinar production remained a future scope, not part of the paid pilot.
Notes: Re-anchor the room in the agreed scope before discussing anything new.

## Slide 3
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
03
CURRENT STATE
One system: crawlability, answers, proof and conversion
370
published URLs
299
posts
71
pages
349
URLs in sitemap
PRIVATE REVIEW BOUNDARY
Nothing new is public yet
The new blogs and collateral are staged for private review. Existing public content stays untouched until a named owner approves facts, images, metadata, links, schema and release timing.
Current public builder hub remains unchanged.
Notes: Numbers first, then the boundary: what is public and what is not.

## Slide 4
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
04
EVIDENCE
Where site health is leaking authority
8
P0 priorities
38
P1 priorities
21
pages missing from sitemap
15
published nofollow pages
HIGHEST-IMPACT FIXES
Correct signals before scaling content
Fix the homepage “Stategic” typo across meta, Open Graph and schema. Reduce the AI services page from four H1s to one. Review nofollow page by page. Repair sitemap eligibility. Re-test the builder hub mobile critical path after media and script work.
These affect interpretation, discovery, rendering or distribution.
Notes: Every figure here has a source and a date in the notes.

## Slide 5
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
05
TOP PRIORITY
The builder hub has a performance problem, not a cosmetic one
32
mobile performance sample
~36s
sample largest contentful paint
Re-measure after image sizing, format, preload, font, third-party script and critical CSS work. A single sample is a diagnostic baseline, not a permanent score.
Notes: Keep the language disciplined: sample, then remeasure.

## Slide 6
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
06
THE STANDARD
The page contract: ten layers, one accountable owner
01
Intent
query family + job
02
Structure
one H1 + direct answer
03
Proof
author + approved evidence
04
Metadata
title + canonical + robots
05
AEO
definitions + concise answers
06
GEO
entities + sources + context
07
Schema
only what content supports
08
Media
size + alt + permissions
09
Links
parent + siblings + action
10
Measurement
search to sales truth
Notes: This is the universal release contract. Wording varies by template.

## Slide 7
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
07
WORKSTREAMS
Five separate blogs, each owning one verified gap
01
11 ideas that build trust
marketing ideas for homebuilders
02
Where to spend + measure
advertising for builders
03
7 follow-ups worth automating
home builder marketing automation
04
Choose a system, not tactics
home builder marketing solutions
05
When to hire + how to judge
custom home builder marketing agency
06
Technical repair sprint
typo, H1s, nofollow, sitemap, hub speed
Notes: Each card is one owned piece of work with a visible output.

## Slide 8
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
08
RELEASE CONTROL
Draft, review, release, verify
1
DRAFT
staged privately
2
REVIEW
facts, links, images, permissions
3
SEO QA
meta, canonical, robots, one H1
4
RENDER QA
mobile, keyboard, forms, speed
5
RELEASE
approved timing and owner
6
VERIFY
schema, sitemap, URL inspection
No draft enters the sitemap. Nothing goes public without a named release owner.
Notes: Emphasize reversible drafts and explicit approval.

## Slide 9
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
09
MEASUREMENT
Rankings only matter when they reach sales truth
1
DISCOVERY
query and landing page
2
ENGAGEMENT
useful next behavior
3
ACTION
verified hand raise
4
QUALIFICATION
sales acceptance
5
OUTCOME
opportunity and revenue
Search Console + analytics + verified events + CRM source + sales feedback
Notes: Do not equate a rank or a view with revenue.

## Slide 10
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
10
ROLLOUT
Repair first. Release in waves. Learn before scaling.
01
DAYS 1 TO 14
Fix P0/P1 + approve facts and imagery
02
DAYS 15 TO 30
Release first two + verify events and indexing
03
DAYS 31 TO 60
Release remaining three + strengthen proof
04
DAYS 61 TO 90
Review query ownership + qualified demand
12-month scale: expand only where Search Console, client questions and sales feedback justify the next asset.
Notes: The cadence is deliberately controlled so the team can learn and protect what already works.

## Slide 11
BIGORANGE.MARKETING · LEADERSHIP REVIEW · SEPTEMBER 3, 2026
11
CLOSE
Seven decisions that unlock the work
01
Approve the five topics and keyword ownership
02
Name the factual reviewer
03
Approve or replace image briefs
04
Assign the technical repair sprint
05
Choose the first two releases
06
Confirm web-to-CRM measurement
07
Decide whether to scope Phase 2
The goal is a named owner, a release sequence and a measurement contract. Not a longer idea list.
Notes: Close by assigning owners and the first dates.